I am Arunava Chowdhury S/O Shri __________________ resident of _____________________________________________________________________. I am the owner and operator of Xylenetech Freelancing Web Development Company, who will be addressed as the first party to make software in this agreement.

Aadhar No : _______________

Mobile No : _____________

Saller(First Party)

I am Rakesh Kajala S/O Shri Shankar Singh resident of B-92, Balaji Vihar-29, New Loha Mandi Road, Jaipur Rajasthan 302013, who will be addressed as the second party to making the software in this agreement.

Aadhar No : _________________

Mobile No : _________________

Buyer(Second Party)

This software (Gaming Platform) to be made by the first party whose reference is www.dreamsbet777.com which is made on the conditions written below.

- The design and functionality of this software (Gaming Platform) will be the type of www.dreamsbet777.com

- The total payment of this software (Gaming Platform) is Rs 7,00,000/- in words seven lakh only.

- Our company’s Developer shall provide website UI/UX and also provide API connectivity and Admin, sub admin, master, dealer & user  panel for the Client. We will also provide 24/7 live support.

- Xylenetech Company’s developer will push the project source code to the client's Github account on a task basis that task given by the client.

- Xylenetech Company’s owner Mr. Arunava Chowdhury and client Rakesh Kajala will never leave this project before it's complete. If both parties agree to leave this project before it's complete in written document then the both parties will leave this project.

- That when our client Mr. Rakesh kajala pay the 28% amount Rs. 2,00,000/- (two lakh rupees) of this services which he has taken from us, after paying this first amount Rs. 2,00,000/- (two lakh rupees) we will start our work and we will provide UI/UX and all 5-panel design and development. After completing this service we will hand it over to our client for 3days testing purposes.

- If company Xylenetech wants to leave the project midway, the client"Rakesh Kajala" will authorize to Xylenetech company owner Mr. Arunava Chowdhury in writing and Mr. Arunava Choudhary, owner of the Xylenetech company, within 48 hours "will be liable to refund the entire amount paid by the client Rakesh Kajla" and The Xylenetech company will also be responsible for providing the project source code and database that the work done by Xylenetech at that particular time in the project, The company will give the source code with database to the client as much as the work has been done by the company and Rakesh Kajala will not be able to take the refund of this work.

- That the Provider shall make every effort to adhere to the attached project delivery schedule. If the project is to be delayed for any reason, the Provider agrees to notify the Client immediately upon discovering such delays. If any legal issue arises in the website, the developer and the owner of the Xylenetech shall not be liable for the issues.

- Neither the Client nor the Provider shall be liable for delays or failure to uphold this agreement’s terms due to circumstances beyond their control, such as acts of God, war, terrorism, or other extenuating circumstances

- That we guarantee that we have the legal right to all the elements related to the services we are providing. Your liability to us is only for the cost payable under this agreement. This Agreement puts the parties’ entire understanding of the Services to be performed and anything else the Parties have agreed to in literally. Any subsequent changes to this agreement must be made in written and signed by both parties.

- Terms of Payment:

- The total cost of this Website service is- Rs/-7,00,000(seven lakh rupees).

- The first payment before starting the work is- Rs/-2,00,000(two lakh rupees)

- Mr. Rakesh Kajala will pay the remaining 50% amount Rs. 2,50,000/- (two lakh fifty thousand rupees) to complete api integration and the website with Live testing. We will give the client five to ten working days to review the project. If our client will not clear the mentioned amount then the client Mr. Rakesh kajala must pay the penalty charges which is 2% for every day and Mr.Arunava Chowdhury will not provide the source code of this particular part.

- When Mr. Arunava Chowdhury will complete the entire project, the client will review the project and pay the further amount Rs. 2,50,000/- (two lakh fifty thousand rupees) of these services. We will give the client five to ten working days to review the project. If our client will not clear the mentioned amount then the client Mr. Rakesh kajala must pay the penalty charges which is 2% for every day.

- The Lawyer fee is Rs/-2,500 which is already included in this service.

- For the issue of any website bug, we will solve this and it will be free for three months. After three months it will be chargeable.

- After completing the website any type of changing code it will be free for three months after three months it will be chargeable.

- If any technical issue arises after three months it is chargeable.

That our Client agrees that the above said pricing is detailed in this agreement. If any changes are made for this project may lead to additional costs to the Client. When everything is in preparation and also developing mode, our client Mr. Rakesh kajal, will check only the quality of this website. As long as the project is ongoing, Mr. Rakesh Kajal will have remote access to the project database, and after the project is completed, the client will be able to access the database directly

This agreement has been done on a stamp of Rs.500 by both the parties with complete consent and after careful reading and hearing, both the parties will be bound by the terms of this agreement.